WISECODE  ·  WISE_ip3

UI / UX Audit

Gap analysis and remediation plan

Scope   51 pages · 64 JS modules · 2.4 MB of CSS · 11 marketing pages · 40 app screens

Method   Static source analysis + live browser audit (Chromium, axe-core, light & dark, desktop & mobile)

Findings   11 Critical · 34 High · 41 Medium · 22 Low

Prepared   22 August 2026 for Arthur Krupsky

Files changed   None. The audit ran against a read-only copy; nothing in WISE_ip3 was modified.

How to read this report Every finding is anchored to a file and line and was independently re-verified against source before inclusion. Findings labelled VERIFIED LIVE were reproduced by driving the running app in a real browser. Section 2 is the ten things worth fixing first. Sections 3–7 are the full inventory by discipline. Section 8 is the phased plan with effort estimates. Section 9 lists what this audit could not establish, and why.

# Contents

1 Executive summary	3

The shape of the problem — four patterns	3

Findings by severity and discipline	4

2 The ten things to fix first	5

3 UX flows, state and missing states	7

Verified live in a browser	7

Empty states	7

Nothing survives a reload	8

Destructive actions	10

Error handling and the demo cliff	11

4 Navigation and information architecture	12

Four nav registries, four answers	12

Broken links and unreachable pages	12

Auth and routing	13

5 Visual design system and CSS architecture	15

Where the CSS actually lives	15

Component drift	15

Tokens and hard-coded values	17

Duplication, specificity and responsive	18

Conformance against the project’s own rules	18

6 Accessibility	20

7 Delivery and performance	23

8 Remediation plan	25

Phase 0 — this week	25

Phase 1 — honesty and integrity	26

Phase 2 — fix the propagation mechanism	28

Phase 3 — consolidation and polish	28

9 What this audit could not establish	30

# 1. Executive summary

WISE_ip3 is a substantial and, in places, genuinely sophisticated front-end prototype. Before the criticism, the parts that are working deserve naming, because they are the standard the rest of the codebase should be held to — not an outside standard imposed on it.

What is already good The Add Product wizard is a reference-quality flow: live "still need Category, Ingredients (2 of 5 required)" readouts, a disabled Save until ready, a clear completion screen with next actions. The onboarding walkthrough (js/owl-walkthrough.js) is the best-engineered module in the project — 20 steps across 8 groups, versioned persisted state, cross-page resume, and rediscoverable from three separate entry points. The dashboard discovery bar is the one place with a real skeleton loader and a live aria-live progress region. Locked features are honest — aria-disabled plus a lock glyph plus "Coming soon", rather than dead buttons pretending to work. Table sorting gets accessibility right: tabindex, aria-sort, Enter/Space handlers. Zero user-scalable=no, zero positive tabindex values, and zero images missing alt text across the whole project. The project writes down its own design rules in .cursor/rules/ — which is why this audit can measure conformance rather than impose taste.

## 1.1 The shape of the problem

The gaps are not random. They cluster into four patterns, and almost every individual finding in this report is an instance of one of them.

### Pattern 1 — The prototype has outgrown copy-paste as its propagation mechanism

The project's own rule says pages/wiseai.html is the canonical page and other screens should be copied from it. That worked at ten pages. At fifty-one it has produced twelve independent implementations of a button (two of them byte-identical), three byte-identical card definitions, a three-way fork of one wizard component, and a CSS rule that has to name seventeen different scorecard class aliases, six times, all !important, to apply a single design decision.

The same mechanism propagated a defect: eight app pages ship no auth guard, and the reason is that the canonical page doesn't have one either. Every page cloned from it inherited the omission. This is the central structural finding of the audit.

### Pattern 2 — The design system governs a minority of the CSS

The four stylesheets are 35% of the CSS in this codebase. 63% lives in page-local <style> blocks — 373 KB inside product-portfolio.html alone, which is 63% of the size of the entire app stylesheet, in one HTML file. add-product.html and view-product.html contain byte-identical 71.5 KB style blocks. Any design-system work that only touches the four .css files will govern a third of what renders — and the project's own stylelint config, which is well chosen, only ever sees those four files.

### Pattern 3 — The UI is complete; the state behind it is not

The product has excellent micro-feedback and almost no macro-integrity. Nothing a user does in a multi-step flow survives a page reload — not the eight-step Add Product wizard, not the twenty-two-question signup, not a signed verification attestation. There are zero beforeunload guards in the entire codebase. "Profile saved" toasts and writes nothing. A completed Add Product wizard writes to a storage key that no other file ever reads, so the product the user was told is in their portfolio is not there.

### Pattern 4 — Third-party runtime dependencies in an enterprise product

The app depends at runtime on cdn.tailwindcss.com (a third styling system, loaded on the two largest pages), fonts.googleapis.com for the entire icon set with no local fallback, randomuser.me for team-member avatars, api.qrserver.com for QR generation, and placehold.co. For a compliance product sold to food manufacturers — many of whom run locked-down corporate networks — this means the UI degrades to unreadable icon-ligature text behind a firewall, and product identifiers are sent to a third-party QR service.

## 1.2 Findings by severity and discipline

| Discipline | Critical | High | Medium | Low | Total | Trend |
| --- | --- | --- | --- | --- | --- | --- |
| Navigation & IA | 2 | 4 | 5 | 2 | 13 | Contained |
| UX flows & state | 5 | 14 | 9 | 5 | 33 | Systemic |
| Design system & CSS | 1 | 8 | 14 | 5 | 28 | Systemic |
| Accessibility | 3 | 7 | 10 | 8 | 28 | Systemic |
| Performance & delivery | 0 | 1 | 3 | 2 | 6 | Contained |
| Total | 11 | 34 | 41 | 22 | 108 |  |

"Systemic" means the finding count understates the work: the cause is one propagation mechanism, so a single structural fix retires many rows at once. "Contained" means the fixes are largely independent and can be done piecemeal.

# 2. The ten things to fix first

Ordered by consequence-per-hour, not by severity label. Each is independently verified; the estimate is engineering time for the fix itself, not for the surrounding refactor.

| # | Finding | Evidence | Severity | Effort | Retires |
| --- | --- | --- | --- | --- | --- |
| 1 | The verification Payment step cannot take a payment. The card-number, coupon and discount-reason inputs carry no state binding, so their values are never read and are destroyed on every re-render. "Process Payment" succeeds with an empty card. The coupon button always reports failure. The VSA link — "the legally binding terms" — is href="#". | js/verification-flow.js:604-643, 801-823 | Critical | 1 day | 5 rows |
| 2 | Eight app pages ship no auth guard, including pages/wiseai.html — which is simultaneously the post-login landing page, the demo-login destination, the target of the index.html signed-in redirect, and the canonical page every chat-shell screen is cloned from. The app's front door renders fully for an anonymous visitor. | pages/wiseai.html + 7 clones; js/auth-guard.js | Critical | 2 hours | 8 rows |
| 3 | One global prefers-reduced-motion guard. 96 of 225 animating rules are unguarded, including 12 infinite animations — a pulsing equalizer in the primary navigation and every donut chart, forever. | 4 stylesheets + 31 page <style> blocks | High | 2 hours | 96 rules |
| 4 | pages/reports.html links three report cards to report-ultra-processed-foods.html, which does not exist. A visitor clicking any of the top three report tiles gets a 404. | pages/reports.html:303, 354, 405 | High | 30 min | 3 rows |
| 5 | Toggle switches have no accessible name — 91 nodes across 13 pages, all from one template. The wrapping <label> contains only a styling <span>; the name sits on the label's title attribute, which does not name the input. | js/wiseai-chat.js:3620-3622 | Critical | 1 hour | 91 nodes |
| 6 | One shared toast host with role="status". There are 18 independent toast implementations, 10 container ids, 9 CSS classes, and 2 of them mention a live region. Every action confirmation in the admin surface is currently invisible to screen readers. | 18 definitions, 82 call sites, 20 files | High | 4 hours | 18 impls |
| 7 | The public marketing homepage requests 195 files, including 120 product photos and all 8 verification PNGs (2000×2000, ~3 MB each) — roughly 27 MB of imagery, pulled in by a decorative background animation. Confirmed unauthenticated in a real browser. | js/wiseai-chat.js:1952-2100 roster | High | 4 hours | 3 rows |
| 8 | The chat bridge auto-checks the three legal GRAS attestations and auto-fills the document upload, then submits. Asking the assistant to submit bypasses consent the UI requires a human to give. | js/gras-verification-flow.js:1472-1478 | Critical | 2 hours | 2 rows |
| 9 | Draft persistence plus a beforeunload guard on the four multi-step flows. There are zero beforeunload handlers in the codebase; a reload at question 20 of the 22-question signup restarts at question 1. | add-product, add-catalog, verification, signup | High | 3 days | 6 rows |
| 10 | Define --shadow-3 in :root. It is used by three toast components in wise.css but defined only inside two page <style> blocks, so on the other 34 app pages those toasts render as flat rectangles. | pages/wise.css:11164, 12199, 13222 | Medium | 15 min | 1 row |

The arithmetic worth noting Items 2, 3, 4, 5, 6, 8 and 10 together are under two engineering days and retire roughly 200 individual defects, including three of the five Critical findings. Item 1 is a further day and is the difference between a demo that works and one that visibly cannot take a payment.

# 3. UX flows, state and missing states

## 3.1 Verified live in a browser

These six were reproduced by driving the running application, not inferred from source.

| # | What the user does | What happens | Cause |
| --- | --- | --- | --- |
| V1 | Types 50 into Admin Discount | The field holds 5 and focus is thrown to <body>. Any two-digit discount is impossible. | verification-flow.js:894 calls render() with no argument; render(preserveFocus) restores focus only for #vf-search (:720-731) |
| V2 | Types a card number, then ticks the VSA checkbox | The card number is erased. | toggle-vsa → render() → full innerHTML replace; the card input has no data-vf and is never read into state (:604) |
| V3 | Clicks "Get my shield & Process Payment" with an empty card | Button is enabled. Toast: "Payment processed — your Non-UPF shields are being minted." | verification-flow.js:801-807 gates only on state.vsa |
| V4 | Types any coupon code and clicks Apply | "No valid coupon entered." Always. No coupon can ever work. | verification-flow.js:813-815 never reads the input |
| V5 | Imports a catalog, then re-uploads the fixed file | Progress sticks at 60% forever. The same three hardcoded UPCs stay in "Rows to fix". After importing "62 of 65 products", storage contains no product data at all. | add-catalog-flow.js:148-157, 487-489, 597-599 — doImport() early-returns while state.imported is true |
| V6 | Searches user-management to zero results, clicks "Clear all" | No empty state at all — header row over a blank body. "Clear all" leaves the search box populated and the table still empty. | user-management-flow.js:276-288 has no zero branch; clearFilters (:331-334) never touches query |

## 3.2 Empty states

One of roughly 24 list surfaces has a textbook empty state. js/gras-verification-flow.js:849-857 is the model — icon, explanation, and a primary action — and it is the pattern the others should copy.

| Surface | What a user with no data sees | Severity |
| --- | --- | --- |
| Overview dashboard — all 25 sections | The entire section, heading included, silently vanishes. A brand with an empty portfolio gets a short unexplained page with no "add your first product" call to action anywhere. | High |
| User management · Organizations · Invoices | Nothing. Header row, blank body, a tiny "Showing 0 of N" count. | High |
| Non-UPF dashboard products | Nothing — no zero-state string exists in the file. | High |
| Conversation Library grid | Nothing. Cards get display:none, no count, no message — a blank canvas under a live toolbar. | High |
| Notifications panel | Nothing — an empty body under a header reading "Notifications / 0 new", with a live "Mark all as read" button. | High |
| Paginated tables (app-wide) | At zero rows the footer element is removed, so there is not even a count. | Medium |
| Audit queue · Quick invite · Marketing assets · GRAS ingredients | A bare string, e.g. "No audits match these filters." | Low |
| Help · Docs · Alerts · Agents | Icon plus message. Adequate; missing only a clear-search action. | Low |

A filter that can never succeed pages/conversation-library.html:1544 contains if (state.shared === 'by') ok = false; // demo data has none shared by me. The "Shared by me" chip is visible in the demo and always produces an empty, unexplained grid.

## 3.3 Nothing survives a reload

Roughly 60 localStorage keys are in use. Every one of them stores UI chrome — pane widths, theme, rail state, module gaps. Not one stores user work.

| Lost on reload | Why | Sev |
| --- | --- | --- |
| The entire Add Product draft — photos, ingredients, full Nutrition Facts, pack sizes | The only key the wizard writes is wise-ap-progress-width, a pane width | High |
| The entire ~22-question signup (brand, contact, OTP, org, address, EIN, D-U-N-S, password, 3 consents, signature) | js/auth-signup-chat.js holds all of it in memory | High |
| The verification selection, the signed attestation, and the payment form | js/verification-flow.js writes nothing | High |
| Every profile and organization field, despite a "Profile saved" toast | js/profile-flow.js doSave() (:468-478) toasts, pushes a chat line, and writes nothing | High |
| The completed catalog import | add-catalog-flow.js persists no product data | High |
| A large brand banner or avatar — silently | dashboard-home.js:109-113 swallows the localStorage quota error with a bare catch | High |
| All alert read/dismiss state | js/alerts-flow.js keeps ALERTS as a module constant | Medium |

The write-only key js/add-product-flow.js:1370 writes wise-portfolio-additions. That is the only reference to the key in the entire project. The user completes an eight-step wizard, is told "X is saved to your Flax4Life portfolio — it'll show under Claimed → Needs Info", navigates to the portfolio, and it is not there. Zero beforeunload handlers exist in the codebase — verified by grep across all 64 JS modules and 51 pages. Every abandon is silent and total.

## 3.4 Destructive actions

There is no undo implementation anywhere in the codebase. There are also, to the project's credit, zero native confirm() or alert() calls — but also almost no in-product confirmations. js/verification-flow.js:655-676 is the one done properly: a real dialog with role="dialog", aria-modal, an "Important:" callout, Cancel/Continue, and Escape to close. It is the pattern to copy.

| Action | Confirm? | Undo? | Mutates? | Note |
| --- | --- | --- | --- | --- |
| Delete product (Non-UPF registry) | No | No | No | The chat says "Say undo to restore it." There is no undo handler. The row also stays in the table, contradicting "Deleted X". non-upf-dashboard-flow.js:798 |
| Cancel invoice | No | No | No | The copy itself says "This can't be undone once processed." invoices-flow.js:329 |
| Mark invoice paid externally | No | No | No | Financial state, one click, no confirmation. invoices-flow.js:334 |
| Revoke API key | No | No | Yes | Irreversible by the module's own documentation. api-keys-flow.js:273 |
| Dismiss alert | No | No | Yes | ALERTS.splice() — gone, no undo slot on the toast |
| Delete conversation | No | No | Yes | Persisted delete, one click. chat-history.js:946 |
| Restart Add Product wizard | No | No | n/a | Wipes all eight steps; reachable pre-save from a chat reply chip |

Two compliance-grade findings Attestations can be bypassed. js/gras-verification-flow.js:1472-1478 sets state.attest = { a: true, b: true, c: true } and auto-fills the document upload, then submits. Asking the assistant to submit bypasses the three legal attestations the UI requires a human to tick. Separately, canProceed() (:328-334) never gates the Documentation step, so a dossier can be submitted with no document at all. The legally binding terms are unreachable. verification-flow.js:642 reads "I have read and agree to the Verification Service Agreement (VSA), the legally binding terms" — and the link is href="#" data-vf="noop", whose handler is case 'noop': break;. The same applies to Terms, EULA and Privacy in signup.

## 3.5 Error handling and the demo cliff

| Finding | Detail | Sev |
| --- | --- | --- |
| No FileReader.onerror anywhere | No size check, no MIME check. A corrupt or unreadable file produces silence — the flow simply stops. Choosing a PDF in the OS file dialog sets it as the product photo: broken image, no message. add-product-flow.js:1795-1823 | High |
| Add Catalog has no failure path | onFile() never reads the file (add-catalog-flow.js:577-596). Drop a .png or a 2 GB file and you get "Read image.png — 65 rows." | High |
| False-success on clipboard | try/catch around a promise-returning call cannot catch its rejection, and the toast fires unconditionally. "Invite link copied" when nothing was copied. quick-invite-flow.js:359 | Medium |
| 193 empty catch blocks | Mostly benign localStorage guards — but that is exactly the pattern hiding the silent quota failure on brand assets. Not one surfaces anything. | Low |
| Six modules promise a download that never arrives | "Preparing a ZIP of all invoices — your download will start shortly." No file, no error, no way to tell. Working Blob export code already exists at add-catalog-flow.js:335-337 to copy. | Medium |
| Invoices: 7 of 7 actions are toast-only | pay, retry, cancel, mark-paid, download, invoice, download-all all fire a toast and change nothing. The table never updates; the "Overdue: 1" scorecard never moves. | High |
| Conversation Library: 13 of 13 cards are href="#" | Hardcoded markup that reads no chat history. Clicking any conversation does nothing. This is the page the onboarding tour advertises as "the archive when a thread outgrows the dock." | High |
| Overview: two dead buttons per data row | antiinflammatory-report and metricspotlight-report are emitted but matched by no dispatcher branch. "Export" on any card navigates you to the portfolio list instead. "Share" is a silent no-op with no toast either way. | Medium |
| A deterministic loop in label parsing | parseLabel() always returns the same sample and always re-applies its "unreadable — low resolution" error. The remedy chip is "Upload a sharper photo", which calls parseLabel() and produces the identical error. add-product-flow.js:1952 | Medium |
| Two incompatible notification models | notifications-panel.js has no read flag at all and hardcodes "3 unread"; alerts-flow.js has a real one. "Mark all read" on the alerts page does not change the panel, and vice versa. Neither persists. | High |
| No search debouncing anywhere | Every keystroke triggers a full innerHTML repaint of the host, then re-queries and manually restores the caret. V1 proves that restore is missing in at least one place. | Medium |
| clearFilters() leaves the query in 5 of 6 modules | Only api-keys-flow.js:252 clears it correctly. Playwright found zero visible clear-search affordances on every page tested. | Medium |

# 4. Navigation and information architecture

## 4.1 Four nav registries, four answers

There is no single source of truth for what the app contains. Four hand-maintained lists describe the same product and disagree with each other and with what is on disk.

| Registry | Location | Entries | Drives |
| --- | --- | --- | --- |
| WISE_APP_NAV | js/agent-menu.js:496-536 | 19 | the actual left rail |
| WISE_ACCOUNT_NAV | js/agent-menu.js:549-558 | 8 | the user-name popover |
| MODULE_SECTIONS | js/module-directory-data.js:24-142 | 38 + 11 | All Modules index and Page Gallery |
| EXISTING_PAGES | js/agent-menu.js:868-903 | 35 | a lock-set: a nav row whose slug is absent renders inert with a lock glyph |

EXISTING_PAGES is stale in both directions Contains two files that do not exist — ai-chat.html and ai-chat-2.html — which would unlock a nav row pointing at a 404. Omits seven files that do exist — add-catalog, add-product, create-account, page-gallery, progress-log, report-guiding-stars, view-product. Adding any of these to the rail produces a greyed, non-clickable row with no error logged anywhere. This is a latent trap for whoever next tries to surface the Guiding Stars report.

## 4.2 Broken links and unreachable pages

| Finding | Detail | Severity |
| --- | --- | --- |
| Three user-facing 404s | pages/reports.html:303, 354, 405 all link to report-ultra-processed-foods.html. Only report-guiding-stars.html exists. | High |
| A live card links to a missing page | js/admin-utils-flow.js:39 — the "UPF Chat" utility card points at pages/ai-chat.html, rendered at :108 and navigated at :148. | High |
| The marketing scanner iframes a path outside the repo | js/marketing-shell.js:514 — _WISEdesigns/wise-web-scanner.html. The panel is injected on all 11 marketing pages, so the "scan" intent opens an empty iframe site-wide. | Medium |
| screenshots/ does not exist | All 38 Page Gallery cards render "No screenshot yet". The internal Page Gallery tool is non-functional as shipped. | Medium |
| Two pages are true dead ends | pages/analytics-types.html (237 KB) has data-hide-nav="1" and no rail, no visible logo, no back link, no in-page anchor. pages/app-vision-deck.html (110 KB, a fully built pitch deck) has no shared shell of any kind, does not load wise.css, and nothing links to it — it is reachable only by typing the URL. | High |
| ~800 lines of orphaned nav code | The legacy branch of mountAgentMenu references nine nonexistent pages (seven *-agent.html, portfolio.html, ai-chat.html). Verified unreachable: it requires body[data-agent-id] (0 pages) or a non-dashboard data-product-id (0 pages). | Medium |
| Full modules with no nav home | verification.html, gras-verification.html, analytics-types.html, report-guiding-stars.html, add-product.html, add-catalog.html, view-product.html. The module directory has an entire "Verification" section that does not exist in the rail; Verification is reachable only from flow JS. | Medium |
| Two flagship marketing pages are nav-invisible | marketing-nonupf.html and marketing-gras.html are footer-only. "Non-UPF Verified" is the flagship certification and the nav gives no way to find it. | Medium |
| Nav ids that match no node | accessibility-review and progress-log pass an activeNavId with no matching rail row, so no item highlights. | Low |

## 4.3 Auth and routing

The propagated defect pages/wiseai.html includes no auth guard. It is simultaneously WiseAuth.LANDING, the hardcoded demo-login destination (auth-forms.js:273), the target of the index.html:21 signed-in redirect, and — per the project's own canonical-page-structure rule — the page every other screen is copied from. Every one of the six chat-shell pages cloned from it inherited the omission: add-product, add-catalog, view-product, reformulation, studio-ai, report-guiding-stars, plus ai-dashboard. This is a systematic propagation, not eight independent slips — which is why the fix is to add the guard to the canonical page and re-propagate, not to patch eight files. The guard is also soft: location.replace() after the head parses, and resolveIdentity() falls back to a hardcoded demo identity — so unguarded pages render a plausible signed-in UI to an anonymous visitor rather than failing loudly.

- Three different landing destinations. WiseAuth.LANDING is wiseai.html (auth.js:23); auth-forms.js:190 falls back to product-comparison.html if auth.js fails to load; auth-forms.js:273 hardcodes wiseai.html for the demo button. The README says overview.html.

- Guard ordering is inconsistent. On 22 pages the guard script sits at line 4, before <meta charset>. On seven others it lands after. The project's .htmlhintrc disables doctype-first, so its own linter cannot catch this.

- No password-reset-confirm and no email-verification screen. initForgot() validates the email, shows a banner, hides the form and permanently disables submit — so a typo requires a page reload to retry.

- Skip links: 1 of 51 pages. Only pages/accessibility-review.html has one. The canonical page has none, so nothing propagates.

# 5. Visual design system and CSS architecture

## 5.1 Where the CSS actually lives

| Surface | Bytes | Share | Governed by tokens? |
| --- | --- | --- | --- |
| Page-local <style> blocks (31 pages) | 1,519,227 | 62.8% | Barely — 9.2% dark-scoped |
| pages/wise.css | 595,791 | 24.6% | Yes |
| marketing.css | 101,917 | 4.2% | Yes |
| wiseai-chat.css | 101,687 | 4.2% | Yes (but 66% is a fork of wise.css) |
| pages/auth.css | 57,982 | 2.4% | Yes |
| Inline style="" attributes | 41,598 | 1.7% | No |
| Total | 2,418,202 |  |  |

product-portfolio.html alone carries 372,796 bytes of page-local CSS — 63% of the size of the entire app stylesheet, inside one HTML file. product-comparison.html carries 323,112. add-product.html and view-product.html contain byte-identical 71,510-byte <style> blocks.

The cheapest durable fix in this report .stylelintrc.json already enables no-duplicate-selectors and declaration-block-no-duplicate-custom-properties — good choices. But it only runs against the four .css files, so 63% of the CSS is invisible to it. Pointing stylelint at *.html via customSyntax: postcss-html would surface most of this section automatically and prevent it regressing. Roughly two days.

## 5.2 Component drift

2,008 distinct class names across the four stylesheets, under 71 namespace prefixes. The table below counts, for each UI primitive, how many independent namespaces implement the same thing. Similarity is measured as declaration-set Jaccard, so 1.00 means byte-identical.

| Primitive | Namespaces | Class names | Worst evidence |
| --- | --- | --- | --- |
| Button | 22 | 94 | .vf-cta vs .gv-cta = Jaccard 1.00 (differ by one opacity transition). 12 independent bases; 10 ghost variants, 6 byte-identical. Seven different font sizes and four different heights for one control. |
| Card / panel | 21 | 93 | .gv-wizard-card / .adm-card / .wmod-card — all three Jaccard 1.00. One uses var(--r-md), two hardcode 16px. Same value, same file. |
| Form input | 20 | 85 | — |
| Scorecard | 20 | 106 | See callout below. |
| Table | 19 | 67 | — |
| Badge / chip / pill | 17 | 83 | .vf-chip vs .gv-chip differ by 1px of gap. .chip is defined three times identically, in three files. |
| Tooltip / popover | 13 | 147 | — |
| Toast | 8 | 32 | .adm-toast ≡ .wmod-toast (identical text). .vf-toast ≡ .gv-toast — differing only in the --shadow-3 fallback, which is why .vf-toast is the one that ships broken. |
| Wizard | 3 | 15 | sp- / gvp- / vfp- are a three-way fork, Jaccard 1.00 across every member. Drift already visible: transition 0.25s ease-out vs 0.4s cubic-bezier. |
| Skeleton | 1 | 2 | The one primitive with no drift. |

The smoking gun pages/wise.css:13382-13421 hand-lists seventeen scorecard class names inside an :is() — and repeats the identical list six times, every rule !important: :is(.pf-stat, .rf-stat, .wmod-stat, .pl-stat, .lib-stat, .mi-stat, .adm-stat, .adm-vf-stat, .vf-stat, .gs-stat, .ib-stat, .ak-stat, .ac-stat, .gv-stat, .sc-stat, .wa-stat, .wa-ref-stat):nth-child(6n+3) { border-radius: 10px 6px 12px 4px !important; } Applying one design decision to "the scorecard" requires enumerating seventeen aliases and forcing it past the cascade. Twenty-three such multi-family allow-lists exist in wise.css. The next scorecard variant silently misses the treatment. This is the drift tax, written down in the codebase.

## 5.3 Tokens and hard-coded values

| Property | Declarations | Via token | Note |
| --- | --- | --- | --- |
| z-index | 148 | 0 (0%) | No z-index scale exists. 59 distinct values from -2 to 10000, including 4000 !important, 3999, 461, 79. The classic stacking-context bug generator. |
| font-size | 993 | 91 (9%) | 130 distinct literals in the four sheets, 179 across all CSS, normalising to 82 distinct computed sizes. A modular scale needs 8–10. |
| box-shadow | 294 | 85 (29%) | 129 distinct hand-rolled values, against a project rule that says not to hand-roll them. |
| border-radius | 533 | 163 (31%) | 999px (291 uses) and 9999px (81) are the same pill, and --radius-pill already exists. The literal usually outnumbers the token. |
| spacing | 2,175 | 33 (1.5%) | 6,464 literal spacing values, 96 distinct. 23 values are not multiples of 4, accounting for 1,207 uses. There is no 4px or 8px grid. |
| color | — | — | 3,704 raw color literals across all CSS, 578 distinct. 584 of those uses are values that already have a token — pure bypass. |

### The three token defects worth fixing this week

- --shadow-3 is used but never defined in :root. wise.css:11164, 12199 and 13222 use it for .vf-toast, .adm-toast and .wmod-toast, but it is defined only inside the product-comparison.html and product-portfolio.html <style> blocks. On the other 34 app pages those three toasts render as flat rectangles over content. Fifteen minutes.

- #1A2339 is the largest single token gap: 376 uses, not a token anywhere. The dark surface tokens are #0D1B24 / #112633 / #15303F. #1A2339 is a competing fourth dark panel colour applied by hand 376 times. wise.css:4985 contains linear-gradient(155deg, #1A2339 0%, #1A2339 60%, #1A2339 100%) — a three-stop gradient between one colour.

- --font-serif and --font-sans are used but never defined in wise.css. wise.css:9192 silently falls through to Georgia on all 36 app pages, while wise.css:5354 gets Noto Serif via --module-title-family. Two different serifs render side by side. Thirty minutes.

- The chart colour contract is defined and never wired up. Every --chart-status-* token mandated by assets/chart-and-report-design.md has zero references, as does --chart-mono.

- Two tokens, one colour, 392 call sites. --text-muted (#444B55) and --text-subtle (#474E58) are 5.2 RGB units apart — visually indistinguishable — and carry 203 and 189 uses respectively.

- --ter-cyan and --ter-violet both resolve to the brand navy. A collapsed palette that kept its old names.

## 5.4 Duplication, specificity and responsive

| Finding | Detail | Sev |
| --- | --- | --- |
| wiseai-chat.css is a fork, not a stylesheet | 483 of its 491 selectors also exist in wise.css, and 475 of those are byte-identical — roughly 66 KB of 101 KB duplicated. This directly undermines the project's own chat-module-parity rule: the code is copied, not shared, so parity is maintained by hand. Drift has already started at .panel-more-btn, .sc-body, .sc-welcome and .chat-messages-area. | High |
| ~430 KB of removable CSS | 64 KB intra-sheet duplication + 66 KB in the wiseai-chat fork + 343 KB across three page pairs. The page-pair work is near-zero-risk because the rules are byte-identical. | High |
| 1,984 !important declarations | 492 in wise.css (4.2% of declarations) and 1,411 in page-local CSS — 71% of those in just three HTML files. Introducing @layer would retire most of the wise.css ones without touching a selector. | Medium |
| 266 ID-based selectors in wise.css | Layout anchors as IDs means every component that must respond to shell state escalates to ID specificity. The most specific selector in the file is (3 IDs, 9 classes, 1 element) plus a :has() — effectively unoverridable without !important, which is why 492 exist. | Medium |
| 19 distinct breakpoints, no shared set | max-width:767px (13 uses) and 768px (1 use) coexist in wise.css — a 1px dead zone. Marketing switches to mobile at 900/901px while the app switches at 767px, so the marketing-to-app transition changes layout mid-journey. auth.css has an entirely private set (480/520/760/980). | Medium |
| 1,158 inline style attributes | 279 in product-portfolio.html, 237 in product-comparison.html, 145 in wiseai.html. background (231) and color (196) lead, which means status and semantic colouring has no component API — every badge colour is painted at the call site. That is also why the palette cannot be changed centrally. | Medium |
| 36 @container queries | Modern, correct technique for the resizable panes. This is the right direction and should be extended rather than replaced. | Credit |

## 5.5 Conformance against the project's own rules

| Rule | Verdict | Evidence |
| --- | --- | --- |
| count-up-animations | Pass | Shared js/count-up-all.js, referenced 54 times |
| serif-headlines | Pass | Two exceptions; but --font-serif being undefined in wise.css yields the wrong serif at :9192 |
| dark-mode-parity | Pass in the 4 sheets, fail page-local | The four stylesheets are clean — 9 light-only surfaces, all intentional switch knobs. But only 9.2% of the 8,934 page-local rules are dark-scoped, and 498 paint a light colour with no dark override. app-vision-deck.html has 244 rules and zero dark rules |
| no-icon-background-squares | Fail — 42 violations | 13 in the stylesheets, 29 page-local. e.g. .ag-detail-ic (32px, radius 9px, background) wrapping an icon at js/agent-overview.js:212 — the exact pattern the rule's own "BAD" example shows |
| chat-module-parity | Fail structurally | The chat CSS is forked rather than shared; see 5.4 |
| canonical-page-structure | At risk | 22 of 40 pages use an agent-shell-wrap family the canonical page does not have. Both families do mount the shared modules, so this is divergence rather than duplication — but the rule says wiseai.html wins. Needs a human decision: bless two families, or bring 22 pages into line |
| chart-and-report-design — shadows | Fail | 209 hand-rolled shadows in the four sheets plus 234 page-local |
| chart-and-report-design — chart colours | Fail | All six --chart-* tokens defined, zero references |
| chart-and-report-design — reduced motion | Fail | 43% of animating rules unguarded |

# 6. Accessibility

Measured with axe-core 4.x driven through Chromium at 1440×900, in light and dark theme, across 20 pages, with the auth session seeded so guarded pages rendered rather than redirecting. All 20 pages loaded and rendered. Yardstick: WCAG 2.2 Level AA.

First, the project's own self-assessment does not hold up pages/accessibility-review.html grades 48 pages by fetch-ing their static HTML — with the JavaScript never executed. Because most app screens render their content from flow modules, it is auditing empty shells. Static pages/overview.html markup contains 0 buttons, 0 inputs, 0 links, 0 images and 0 headings; the rendered page has 57 focusable elements, 13 form fields and 2 h1s. It reports an average of 92% (A−), no page below B+, and "100% of AA text pairs pass". A real axe run over the rendered pages finds 340 violations in light theme and 344 in dark. The tool needs to run against a real browser, or its grades need to be removed — a false clean bill is worse than no tool.

## 6.1 The critical few

| Finding | SC | Count | Detail |
| --- | --- | --- | --- |
| Toggle switches have no accessible name | 1.3.1 / 4.1.2 | 91 nodes, 13 pages | js/wiseai-chat.js:3620-3622 — the wrapping <label> has no text node, so it contributes nothing; the title sits on the label, which does not name the input. One template, 91 failures. |
| Nav links announce as icon ligatures | 2.4.4 / 4.1.2 | ~14 per app page | "space_dashboard", "handyman", "compare", "hub", "photo_library". The label span is display:none in the default collapsed rail and there is no aria-label. Confirmed at runtime: 12 of the first 14 tab stops on overview.html. axe is blind to this. |
| 90% of icon spans are exposed to the accessibility tree | 1.3.1 | 1,071 of 1,196 | No aria-hidden, so ligature strings interleave with real content. I measured the leaked words in visible text independently: 40 on analytics-types, 25 on product-portfolio, 23 on all-modules, 3–17 elsewhere. |
| The Nutrition Facts editor is unnamed | 4.1.2 | 62 nodes | contenteditable role="textbox" fields on add-product and view-product. The data-ph placeholder is rendered as the element's own text, so the "label" is the value — typing destroys it. |
| No focus trap anywhere in the project | 2.4.3 / 2.1.2 | 0 in 64 files | 8 role="dialog" and 14 aria-modal elements, and not one moves focus in, traps it, or restores it on close. Runtime: the Appearance popover portals to <body>, focus stays on the trigger, one Tab escapes the open popover, Escape closes without restoring focus. |
| Sortable headers use aria-sort on role="button" | 4.1.2 | 7 + 14 | Invalid attribute for that role, so sort state is not conveyed — and it also creates nested-interactive. js/sortable-tables.js:125-149. Frustrating, because the keyboard handling here is otherwise correct. |
| aria-hidden container holding a focusable control | 4.1.2 | 9 pages | js/wiseai-chat.js:987-989 — a tabindex="0" role="button" inside aria-hidden="true". |

## 6.2 axe violations by rule

| Rule | Impact | Light | Dark | Pages |
| --- | --- | --- | --- | --- |
| label | critical | 91 | 91 | 13 |
| aria-input-field-name | serious | 62 | 62 | 2 |
| region | moderate | 49 | 49 | 15 |
| target-size (WCAG 2.5.8) | serious | 26 | 26 | 8 |
| color-contrast | serious | 25 | 29 | 6 / 7 |
| aria-required-children | critical | 14 | 14 | 14 |
| nested-interactive | serious | 14 | 14 | 3 |
| link-name | serious | 12 | 12 | 12 |
| aria-hidden-focus | serious | 9 | 9 | 9 |
| aria-required-parent | critical | 9 | 9 | 1 |
| aria-allowed-attr | critical | 7 | 7 | 2 |
| heading-order | moderate | 6 | 6 | 6 |
| aria-tooltip-name | serious | 2 | 2 | 2 |
| landmark-one-main | moderate | 2 | 2 | 2 |
| Total |  | 340 | 344 | 20 |

Worst pages: view-product (47 light), add-product (46), reformulation (42), all-modules (31), conversation-library (26), product-portfolio (25 light / 25 dark). Separately, axe could not evaluate 1,155 contrast pairs in light and 1,327 in dark — largely text over gradients and images. That is a blind spot, not a pass.

## 6.3 Motion, focus and targets

| Finding | Detail | Sev |
| --- | --- | --- |
| 96 of 225 animating rules ignore prefers-reduced-motion | No universal reset exists. Twelve are infinite: jamPulse and jamEq (a pulsing equalizer in the primary navigation), scBlink (the chat typing indicator, unguarded in three separate stylesheets because the CSS is forked), agSpin, scRecPulse, and wise-chart-breathe-svg, which animates every donut chart forever. WCAG 2.2.2 requires a pause for continuous motion. | High |
| Auto-playing looping hero video with no pause control | CC and Sound toggles exist; Pause does not. Not suppressed under reduced motion. index.html:135-159. This is a WCAG 2.2.2 Level A failure. | High |
| Only 15% of controls get an author focus style | Of 358 focusables sampled: 53 author-styled, 287 UA default, and 17 with no visible indicator at all — including the chat composer (.fl-input sets outline:none with no focus-visible replacement). Nine outline:none rules lack a replacement. | High |
| 201 interactive targets under 24×24 CSS px | axe confirms 26 as WCAG 2.5.8 failures. I measured 23–24 sub-24px targets on each of add-product, view-product, product-portfolio and analytics-types. Worst offenders: the .fl-db-trigger model switch (207×16 px) and the .nfp-upc-cell digit inputs (15×32 px). | High |
| Responsive tables destroy table semantics at ≤560px | display:block on table/tr/td strips implicit roles; thead{display:none} deletes the headers; labels are re-injected as CSS ::before content, which is not in the accessibility tree. No ARIA fallback. Verified at runtime. js/responsive-tables.js:151 | High |
| 13 main data tables have no table semantics at all | CSS-grid faux tables — role is null on the root and on every child. 13 on portfolio, 8 on reformulation, 12 on analytics. | High |
| The text-size control reaches only 1.36× | It applies CSS zoom to a ~30-selector allowlist that deliberately excludes all chrome — top bar, nav, module headers. Not loaded at all on 15 pages, including all 11 marketing pages and login. 356 of 993 font-size declarations are px. | Medium |
| index.html fails Reflow at 320px | scrollWidth 417px against a 320px viewport. All 15 app pages pass. I also measured 390px: marketing-products overflows by 33px and marketing-solutions by 6px, both caused by .mkt-nav-actions and the "Get the Cool App" CTA in the marketing nav. | Medium |
| Charts | Credit where due: the donut and gauge SVGs carry role="img" with accurate labels such as "Non-UPF 92%" and "WISEscore 79". | Credit |

Genuine strengths, verified not assumed Zero user-scalable=no or maximum-scale across all 51 viewport metas. Zero positive tabindex values anywhere. Zero images missing alt text on all 20 pages. Reflow at 320px passes on all 15 app pages. Tooltips listen on focusin, not hover-only. Word-by-word chat typing is deliberately disabled so answers land whole — the right call for aria-live. On five sampled pages, 30 of 40 non-native role="button" elements correctly carry tabindex="0".

# 7. Delivery and performance

## 7.1 Measured page weight

Request counts below were measured in Chromium against the running project. The unauthenticated column is the honest one for public pages.

| Page | Requests | Helix photos | Verification PNGs | Note |
| --- | --- | --- | --- | --- |
| index.html (public home) | 195 | 120 | 8 | Unauthenticated. ~27 MB of imagery. |
| marketing-products.html | 183 | 120 | 8 | Plus the hero video |
| pages/overview.html | 217 | 120 | 8 | 2.7 MB of JS |
| pages/product-portfolio.html | 222 | 120 | 8 | 1.1 MB HTML + Tailwind CDN |
| pages/create-account.html | 28 | 16 | 0 | Reasonable |
| pages/login.html | 10 | 0 | 0 | Correct — the model to aim for |

The public homepage pulls in the app's entire image library js/wiseai-chat.js carries a 128-item roster (:1973-2100) whose images are all requested on load. Because marketing-shell.js pulls that module into all eleven marketing pages, the public landing page fetches 120 product photos plus all eight verification PNGs — 2000×2000 at roughly 3 MB each — to feed a decorative background animation. Roughly 27 MB of imagery before the hero video. Only 6 of 25 <img> tags in JS templates carry a loading attribute, so almost none of this is lazy.

## 7.2 Assets

| Item | Size | Issue |
| --- | --- | --- |
| assets/ total | 127 MB | For a front-end prototype |
| assets/marketing/hero-bg.mp4 | 34.6 MB | One video, unoptimised, no adaptive variant |
| assets/marketing/food-truth.mp4 | 17.8 MB | Same |
| assets/verification/ (6 of 8 files) | 3.6–3.9 MB each | 2000×2000 PNGs used as product thumbnails. Should be ~100 KB WebP |
| assets/marketing/screens/wiseip-*.png | 1.6 MB each | 2880×1800 PNGs |
| assets/auth-hero.png | 2.1 MB | On a login page |
| great-value-mark.png, dash-hero-banner.png | — | Both are actually JPEGs with a .png extension — a real mismatch, worth fixing before any build pipeline touches them |
| 8 marketing video files | missing | assets/marketing/videos/*.mp4 and *.webm are referenced by four marketing pages and do not exist. Intentional — each <video> has a poster, working fallback sources, and a visible "Placeholder film" badge |

## 7.3 Third-party runtime dependencies

For a compliance product sold to food manufacturers on locked-down corporate networks, this list is a business risk as much as a technical one.

| Host | Refs | What it is doing, and why it matters |
| --- | --- | --- |
| fonts.googleapis.com | 198 | The entire icon set, with no self-hosted @font-face fallback. Computed fallback is Arial, so every icon degrades to raw ligature text — "space_dashboard", "arrow_forward", "more_vert". I confirmed this failure mode by loading the app with the host unreachable: the UI becomes unreadable rather than gracefully plain. Behind a firewall or offline, the product does not work. |
| cdn.tailwindcss.com | 13 | The CDN JIT build — a third styling system, on top of wise.css and 373 KB of page-local CSS — loaded on the two largest pages. With the host unreachable it throws an uncaught "tailwind is not defined". The CDN build is explicitly not for production. |
| api.qrserver.com | 2 | QR codes generated by a third party. For a product whose Non-UPF shield and QR are the core deliverable, this sends product identifiers off-platform. |
| randomuser.me | 17 | Team-member avatars pulled from a random-face service. Fine in a mockup; a surprise if it reaches a customer demo. |
| placehold.co / picsum.photos | 17 | Placeholder image services on live pages. |
| cdn.jsdelivr.net | 2 | Unpinned CDN script. |

# 8. Remediation plan

Four phases. Phase 0 is deliberately sized to fit in one week and is chosen for consequence-per-hour, not severity label. Phases 1–3 are sequenced so that each one makes the next cheaper: fixing the propagation mechanism before propagating fixes.

## Phase 0 — This week (≈4 engineering days, ~200 defects retired)

Everything here is mechanical, low-risk, and independently verifiable. Do it before the next stakeholder demo.

| # | Task | Effort | Retires | Owner |
| --- | --- | --- | --- | --- |
| 1 | One global prefers-reduced-motion guard resetting animation and transition durations | 2 h | 96 rules, 12 infinite | Front-end |
| 2 | Add auth-guard.js to pages/wiseai.html and re-propagate to the 7 cloned pages | 2 h | 8 pages | Front-end |
| 3 | Give the toggle-switch template an accessible name (one template, js/wiseai-chat.js:3620) | 1 h | 91 axe nodes | Front-end |
| 4 | Fix the three reports.html links and the admin-utils ai-chat.html card | 30 m | 4 links | Front-end |
| 5 | Define --shadow-3, --font-serif and --font-sans in :root | 45 m | 3 broken toasts on 34 pages, wrong serif on 36 | Design + FE |
| 6 | aria-hidden="true" on decorative Material Symbols spans (one shared helper) | 3 h | 1,071 nodes | Front-end |
| 7 | One shared toast host with role="status" aria-live="polite"; point the 18 implementations at it | 4 h | 18 impls, 82 call sites | Front-end |
| 8 | Stop the GRAS chat bridge auto-checking the three legal attestations; gate the Documentation step | 2 h | 2 compliance defects | Front-end + Legal |
| 9 | Wire the VSA, Terms, EULA and Privacy links, or remove the attestation until they exist | 2 h | 4 dead legal links | Front-end + Legal |
| 10 | Fix the verification Payment step: bind card/coupon/reason to state, pass preserveFocus, gate submit on a card number | 1 d | V1–V4 | Front-end |
| 11 | Reset state.imported on re-upload so Add Catalog can reach 100% | 3 h | V5 | Front-end |
| 12 | De-duplicate the byte-identical add-product / view-product <style> blocks | 2 h | 49 KB | Front-end |
| 13 | Lazy-load or trim the 128-item photo roster so marketing pages stop fetching 27 MB | 4 h | 3 findings | Front-end |
| 14 | Add a Pause control to the hero video and suppress it under reduced motion | 2 h | WCAG 2.2.2 (A) | Front-end |
| 15 | Either make accessibility-review.html audit a real browser, or remove its grades | 3 h | A false clean bill | Front-end |

## Phase 1 — Weeks 2–5: honesty and integrity

The theme: make the product tell the truth about what it did. This is what turns a convincing demo into something a pilot customer can use.

| # | Task | Effort | Why now |
| --- | --- | --- | --- |
| 16 | Draft persistence plus a beforeunload guard on the four multi-step flows (add-product, add-catalog, verification, signup) | 3 d | Zero beforeunload handlers exist today; a reload at question 20 of 22 restarts at question 1 |
| 17 | Make profile-flow validate its three required fields and actually persist — or stop toasting "Profile saved" | 1 d | The toast currently lies |
| 18 | Read wise-portfolio-additions in product-portfolio.html, or stop claiming the product was saved | 1 d | The wizard writes to a key nothing reads |
| 19 | Confirmation dialogs on the six destructive actions, using verification-flow.js:655-676 as the pattern; remove the phantom undo promise | 3 d | Invoice cancel and API-key revoke are one click, irreversible, unconfirmed |
| 20 | Empty states for the six surfaces that have none, copying gras-verification-flow.js:849-857 | 3 d | A brand with an empty portfolio currently sees an unexplained short page |
| 21 | Unify the two notification models onto one store with a real read flag and persistence | 3 d | "Mark all read" on one surface does not affect the other |
| 22 | FileReader.onerror plus size and MIME guards; surface the localStorage quota failure instead of swallowing it | 2 d | A corrupt upload currently produces silence |
| 23 | Either wire the six fake download claims to real Blob exports, or remove the claims | 2 d | Working export code already exists to copy |
| 24 | Route the 13 Conversation Library cards to real history, or label the page as sample data | 2 d | The onboarding tour advertises this page |
| 25 | Debounce search inputs; make clearFilters() clear the query in the 5 modules that do not; add a visible clear affordance | 2 d | Zero debouncing and zero clear affordances today |
| 26 | Fix the two dead-end pages: give analytics-types.html and app-vision-deck.html a way back | 1 d | Browser back is the only exit |
| 27 | Reconcile the four nav registries into one source of truth; delete the ~800 lines of orphaned legacy nav | 3 d | EXISTING_PAGES is stale in both directions and is a latent trap |
| 28 | Surface the seven full modules that have no nav home; decide on marketing-nonupf and marketing-gras | 2 d | The flagship certification page is nav-invisible |

## Phase 2 — Weeks 6–11: fix the propagation mechanism

This is the phase that changes the project's trajectory. Everything before it treats symptoms; this treats the cause. Do not skip to Phase 3 component work without doing 29 and 30 first — consolidating components while 63% of the CSS sits outside the token layer means the consolidation gets overridden page by page.

| # | Task | Effort | Unlocks |
| --- | --- | --- | --- |
| 29 | Point stylelint at *.html via postcss-html and add rules for raw hex, raw z-index, and a page-<style> byte budget | 2 d | Makes every finding in section 5 visible to CI and prevents regression. Cheapest durable fix in the report |
| 30 | Extract base.css + chat.css + shell.css from the .sc-*, .fl-*, .ws-*, .menu-*, .topbar-*, .panel-* families; make wiseai-chat.css import rather than fork | 2 w | ~430 KB removable; makes the chat-module-parity rule enforceable by the compiler instead of by hand |
| 31 | Consolidate the product-portfolio / product-comparison page CSS (1,692 byte-identical rules) | 3 d | ~231 KB |
| 32 | Add --z-* and --space-* scales; migrate the 385 z-index sites and tokenize #1A2339 (376 uses) and the rgba(255,255,255,0.04–0.10) elevation ramp (~250 uses) | 4 d | Removes the main source of stacking-context bugs; makes a rebrand possible |
| 33 | Introduce @layer base, components, shell, overrides | 1 w | Retires most of the 492 !important in wise.css without touching a selector |
| 34 | Define a shared breakpoint set; fix the 767/768 collision and the marketing-901 vs app-767 mismatch | 3 d | Stops the layout changing mid-journey between marketing and app |
| 35 | Decide the shell question: bless two shell families in canonical-page-structure.mdc, or bring the 22 agent-shell-wrap pages into line | 1 d decision | Removes the standing rule-versus-reality conflict. This is a call for you, not a fix |

## Phase 3 — Weeks 12+: consolidation and polish

| # | Task | Effort | Note |
| --- | --- | --- | --- |
| 36 | Component consolidation in ROI order: one .btn (replacing 12 bases + 10 ghosts) → one .card (3 identical) → one .chip → collapse the sp-/gvp-/vfp- wizard fork → one .stat, which deletes the six-times-repeated 17-name :is() allow-list | 3–4 w | Mostly mechanical given the Jaccard-1.00 pairs |
| 37 | Page-local dark-mode coverage: 498 at-risk rules, starting with add-product and view-product (named in the rule) and app-vision-deck (zero coverage) | 2 w |  |
| 38 | Dark values for the 8 un-themed status tokens (--primary, --sec-green, --sec-red, --ter-amber and their -10 variants), with a contrast audit | 2 d | These are saturated mid-tones tuned for a #F9F8F3 page, currently reused on #05141C |
| 39 | A type scale: 8–10 steps replacing 82 distinct computed sizes; 5 line-heights replacing 22. 36 adjacent pairs are under 0.32px apart | 1 w + design sign-off |  |
| 40 | An icon-size utility replacing 264 font-size !important declarations | 2 d |  |
| 41 | Focus management: focus traps for the 8 dialogs and 14 modals; focus-visible styles for the 17 controls with no indicator | 1 w | Currently zero focus traps exist |
| 42 | Table semantics: ARIA fallback for responsive-tables card mode; real roles on the 13 CSS-grid faux tables; fix aria-sort on role="button" | 1 w |  |
| 43 | Target sizes: bring the 201 sub-24px controls to 24×24 | 3 d | WCAG 2.5.8 |
| 44 | Fix the 42 no-icon-background-squares violations | 1 d | Change border-radius to 50% or drop the background |
| 45 | Self-host fonts and icons; remove the Tailwind CDN; replace randomuser.me, placehold.co and api.qrserver.com | 1 w | Makes the product work offline and behind a firewall |
| 46 | Asset pipeline: WebP/AVIF, responsive srcset, adaptive video. 127 MB → target under 15 MB | 1 w |  |
| 47 | Extend the walkthrough's account group, or narrow its pages list to what it actually covers (14 pages mapped to 2 generic steps) | 2 d |  |
| 48 | Skip links on all pages, starting with the canonical page so it propagates | 2 h | 1 of 51 pages has one today |

If you only do one thing Do task 29. Pointing stylelint at the HTML files is two days of work and it is the only item on this list that makes the other 47 self-enforcing. Without it, every fix in Phases 2 and 3 regresses the next time someone copies a page — which is exactly how the codebase reached its current state.

# 9. What this audit could not establish

Stated plainly, because a finding list without its boundaries invites false confidence.

- Whether the two shell families are intentional. canonical-page-structure.mdc says wiseai.html wins, but the agent-shell-wrap family is used by 22 pages and backed by 415 KB of infrastructure. That looks like a deliberate second-generation shell rather than drift — but nothing in .cursor/rules/ sanctions it. This needs a decision from you, not a fix from an engineer.

- Whether _WISEdesigns/ and screenshots/ exist in a full checkout. Both are referenced by committed code and absent from the copy I audited. They may be generated. I confirmed only that they are missing here.

- Roughly 1,200 contrast pairs. axe could not evaluate 1,155 in light theme and 1,327 in dark — mostly text over gradients, images and video. Those are unknowns, not passes, and they need a manual pass on the hero and banner surfaces specifically.

- Late-rendered content on the three heaviest pages. product-portfolio.html (1.1 MB), product-comparison.html (940 KB) and view-product.html never reached network-idle within 30 seconds, so the sweep fell back to a fixed settle delay. Their violation counts may be undercounts.

- Real-world load performance. I measured request counts and on-disk sizes, not Core Web Vitals on a real network. The 27 MB figure for the public homepage is a payload measurement, not an LCP measurement.

- Two measurement corrections worth recording. My first per-page request tally was contaminated by a closure bug that leaked requests between pages; I found it, rewrote the script, and only the corrected numbers appear in section 7. Separately, an early mobile-overflow finding turned out to be an artifact of the icon font being unreachable in my sandbox — with real fonts substituted, only two marketing pages actually overflow at 390px. Both are noted because they are the kind of error that makes an audit worse than useless if it goes uncaught.

- Content, copy and product strategy. Out of scope by your brief. I did note two places where the copy makes a promise the code does not keep — the phantom undo and the six fake downloads — because those are interaction defects rather than editorial ones.

Method. Static analysis of 51 HTML files, 64 JS modules and 2.4 MB of CSS, with AST-level CSS parsing rather than grep heuristics. Live browser audit in Chromium: axe-core 4.x across 20 pages in light and dark theme at 1440×900 with the auth session seeded; screenshot and layout-metric sweep across 27 pages at 1440×900 and 390×844; targeted interaction reproduction for the six VERIFIED LIVE findings. Every finding was re-checked against source before inclusion in this report.

Files changed: none. The audit ran against a read-only copy in an isolated environment. Nothing in /Users/aeykay/Desktop/_WISE/WISE_ip3 was modified, and the working tree still shows only the two files that were already modified before this audit began.